RESUME2WEBSITE requires significant architectural changes to migrate from a local development environment to AWS Kubernetes. The main challenges include:

- Converting SQLite to a distributed database (RDS/Aurora)

- Moving file storage from local filesystem to S3

- Containerizing the sandbox portfolio generation system

- Managing stateful sessions across pods

- Handling dynamic port allocation for portfolio previews

---

1. Current Architecture Deep Dive

Stateful Components Analysis

SQLite Database (src/api/db.py)

- Current: Single SQLite file at resume2website.db

- Tables: users, sessions, cv_extractions, portfolios, files

- Issue: SQLite not suitable for distributed systems

- Files affected:

- src/api/db.py (lines 15-45: database initialization)

- config.py (line 28: DATABASE_URL)

File Storage (data/ directory)

- Current Paths:

- data/uploads/: User CV files

- data/generated_portfolios/: Portfolio outputs

- sandboxes/: Temporary portfolio builds

- Issue: Local filesystem won't work in Kubernetes pods

- Files affected:

- src/api/routes/cv.py (lines 180-195: file saving)

- src/api/routes/portfolio_generator.py (lines 450-480: sandbox creation)

Session Management

- Current: In-memory sessions stored in SQLite

- Session ID: Generated UUID stored in X-Session-ID header

- Issue: Sessions won't persist across pod restarts

- Files affected:

- src/api/auth.py (lines 45-78: session creation)

- src/api/db.py (lines 200-250: session operations)

Hardcoded Configurations

# config.py - Hardcoded values that need environment variables

BACKEND_PORT = 2000  # Line 15

FRONTEND_PORT = 3000  # Line 16

PORTFOLIO_PORT_RANGE = (4000, 5000)  # Line 17

MAX_ACTIVE_PORTFOLIOS = 20  # Line 45

PORTFOLIO_CLEANUP_HOURS = 24  # Line 46

DATABASE_URL = "resume2website.db"  # Line 28

UPLOAD_DIR = "data/uploads"  # Line 30

SANDBOX_DIR = "sandboxes"  # Line 31

Port Usage Map

- 2000: FastAPI backend

- 3000: Next.js frontend

- 4000-5000: Dynamic portfolio preview servers

- Challenge: Kubernetes services need fixed ports

---

2. Container Readiness Assessment

Components to Containerize

Backend Container (FastAPI)

# Dockerfile.backend

FROM python:3.11-slim

WORKDIR /app

COPY requirements.txt .

RUN pip install -r requirements.txt

COPY src/ ./src/

COPY main.py config.py ./

CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "2000"]

Frontend Container (Next.js)

# Dockerfile.frontend

FROM node:18-alpine AS builder

WORKDIR /app

COPY package.json pnpm-lock.yaml ./

RUN npm install -g pnpm && pnpm install

COPY user_web_example/ ./

RUN pnpm build

FROM node:18-alpine

WORKDIR /app

COPY --from=builder /app/.next ./.next

COPY --from=builder /app/node_modules ./node_modules

CMD ["npm", "start"]

Portfolio Builder Container (Special)

# Dockerfile.portfolio-builder

FROM node:18-alpine

RUN npm install -g vercel

WORKDIR /app

# This will run as a job, not a deployment

Package Management Issues

- Main project: Uses pnpm (need to handle in Docker)

- Sandboxes: Use npm (different from main)

- Solution: Separate containers for each

OS Dependencies

# Required system packages

- python3-dev  # For Python C extensions

- nodejs      # For Next.js

- git         # For Vercel CLI

- curl        # For health checks

---

3. Kubernetes-Specific Requirements

Pod Architecture Design

# k8s/backend-deployment.yaml

apiVersion: apps/v1

kind: Deployment

metadata:

name: resume2website-backend

spec:

replicas: 3

selector:

matchLabels:

app: backend

template:

metadata:

labels:

app: backend

spec:

containers:

- name: fastapi

image: resume2website/backend:latest

ports:

- containerPort: 2000

env:

- name: DATABASE_URL

valueFrom:

secretKeyRef:

name: db-secret

key: url

- name: S3_BUCKET

value: resume2website-uploads

- name: REDIS_URL

valueFrom:

secretKeyRef:

name: redis-secret

key: url

livenessProbe:

httpGet:

path: /health

port: 2000

initialDelaySeconds: 30

periodSeconds: 10

readinessProbe:

httpGet:

path: /health

port: 2000

initialDelaySeconds: 5

periodSeconds: 5

Service Mesh Configuration

# k8s/istio-virtualservice.yaml

apiVersion: networking.istio.io/v1beta1

kind: VirtualService

metadata:

name: resume2website

spec:

hosts:

- resume2website.com

http:

- match:

- uri:

prefix: /api

route:

- destination:

host: backend-service

port:

number: 2000

- route:

- destination:

host: frontend-service

port:

number: 3000

HPA Configuration

# k8s/hpa.yaml

apiVersion: autoscaling/v2

kind: HorizontalPodAutoscaler

metadata:

name: backend-hpa

spec:

scaleTargetRef:

apiVersion: apps/v1

kind: Deployment

name: resume2website-backend

minReplicas: 2

maxReplicas: 10

metrics:

- type: Resource

resource:

name: cpu

target:

type: Utilization

averageUtilization: 70

- type: Resource

resource:

name: memory

target:

type: Utilization

averageUtilization: 80

Persistent Volume Claims

# k8s/pvc.yaml

apiVersion: v1

kind: PersistentVolumeClaim

metadata:

name: portfolio-templates-pvc

spec:

accessModes:

- ReadOnlyMany

resources:

requests:

storage: 10Gi

storageClassName: gp3

---

4. AWS Services Integration

Database Migration (SQLite → RDS Aurora)

Aurora Serverless v2 Configuration

# src/api/db_aws.py - New database layer

import boto3

from sqlalchemy import create_engine

from sqlalchemy.ext.asyncio import create_async_engine

import os

class AWSDatabase:

def __init__(self):

self.connection_string = os.environ['AURORA_CONNECTION_STRING']

# Format: postgresql://user:pass@cluster.region.rds.amazonaws.com/dbname

self.engine = create_async_engine(

self.connection_string,

pool_size=20,

max_overflow=40,

pool_pre_ping=True,

pool_recycle=3600

)

async def init_tables(self):

# Migrate from SQLite schema

async with self.engine.begin() as conn:

await conn.run_sync(Base.metadata.create_all)

S3 Integration for File Storage

# src/services/s3_storage.py - New S3 storage service

import boto3

from typing import Optional

import uuid

class S3Storage:

def __init__(self):

self.s3 = boto3.client('s3')

self.bucket = os.environ['S3_BUCKET_NAME']

self.cloudfront_url = os.environ['CLOUDFRONT_URL']

async def upload_cv(self, file_content: bytes, filename: str) -> str:

"""Upload CV to S3 and return URL"""

key = f"uploads/{uuid.uuid4()}/{filename}"

self.s3.put_object(

Bucket=self.bucket,

Key=key,

Body=file_content,

ContentType='application/pdf',

ServerSideEncryption='AES256'

)

return f"{self.cloudfront_url}/{key}"

async def get_file(self, key: str) -> bytes:

"""Retrieve file from S3"""

response = self.s3.get_object(Bucket=self.bucket, Key=key)

return response['Body'].read()

Update cv.py for S3

# src/api/routes/cv.py - Line 180-195 replacement

async def upload_cv(file: UploadFile, user_id: str):

# OLD: Save to local filesystem

# file_path = f"data/uploads/{job_id}/{file.filename}"

# NEW: Upload to S3

s3_storage = S3Storage()

file_content = await file.read()

s3_url = await s3_storage.upload_cv(file_content, file.filename)

# Store S3 URL in database

await db.save_cv_metadata(user_id, s3_url, file.filename)

ElastiCache for Session Management

# src/services/redis_session.py

import redis

import json

from typing import Optional

class RedisSessionManager:

def __init__(self):

self.redis_client = redis.Redis(

host=os.environ['ELASTICACHE_ENDPOINT'],

port=6379,

decode_responses=True,

ssl=True

)

async def create_session(self, user_id: str) -> str:

session_id = str(uuid.uuid4())

session_data = {

'user_id': user_id,

'created_at': datetime.utcnow().isoformat()

}

# Set with 7-day expiration

self.redis_client.setex(

f"session:{session_id}",

604800,  # 7 days in seconds

json.dumps(session_data)

)

return session_id

async def get_session(self, session_id: str) -> Optional[dict]:

data = self.redis_client.get(f"session:{session_id}")

return json.loads(data) if data else None

CloudFront CDN Configuration

{

"Origins": [{

"DomainName": "resume2website-static.s3.amazonaws.com",

"S3OriginConfig": {

"OriginAccessIdentity": "origin-access-identity/cloudfront/ABCD"

}

}],

"DefaultCacheBehavior": {

"TargetOriginId": "S3-resume2website-static",

"ViewerProtocolPolicy": "redirect-to-https",

"CachePolicyId": "658327ea-f89e-4f7b-9f59-3d5e2f5432f1",

"Compress": true

},

"PriceClass": "PriceClass_100",

"CustomErrorResponses": [{

"ErrorCode": 404,

"ResponseCode": 200,

"ResponsePagePath": "/index.html"

}]

}

EKS vs ECS Comparison

| Feature             | EKS                         | ECS                  | Recommendation      |

|---------------------|-----------------------------|----------------------|---------------------|

| Cost                | Higher ($144/month cluster) | Lower (pay per task) | ECS for cost        |

| Complexity          | High                        | Medium               | ECS for simplicity  |

| Flexibility         | Full K8s features           | AWS-specific         | EKS for portability |

| Portfolio Sandboxes | Complex with Jobs           | Fargate tasks        | ECS better fit      |

| Auto-scaling        | HPA + Cluster Autoscaler    | Built-in             | ECS easier          |

Recommendation: Use ECS Fargate for simpler management and lower costs

IAM Roles (IRSA)

{

"Version": "2012-10-17",

"Statement": [

{

"Effect": "Allow",

"Principal": {

"Federated": "arn:aws:iam::ACCOUNT:oidc-provider/EKS-OIDC"

},

"Action": "sts:AssumeRoleWithWebIdentity",

"Condition": {

"StringEquals": {

"EKS-OIDC:sub": "system:serviceaccount:default:resume2website-sa"

}

}

}

]

}

---

5. Code Modifications Required

Environment Variables Migration

# config.py - Complete replacement

import os

from dotenv import load_dotenv

load_dotenv()

# OLD hardcoded values → NEW environment variables

BACKEND_PORT = int(os.getenv('BACKEND_PORT', '2000'))

DATABASE_URL = os.getenv('DATABASE_URL')  # RDS connection string

S3_BUCKET = os.getenv('S3_BUCKET_NAME')

REDIS_URL = os.getenv('REDIS_URL')

CLAUDE_API_KEY = os.getenv('CLAUDE_API_KEY')

STRIPE_SECRET_KEY = os.getenv('STRIPE_SECRET_KEY')

VERCEL_TOKEN = os.getenv('VERCEL_TOKEN')

# Portfolio configuration

PORTFOLIO_SERVICE_URL = os.getenv('PORTFOLIO_SERVICE_URL')  # K8s service

MAX_PORTFOLIOS = int(os.getenv('MAX_PORTFOLIOS', '20'))

Database Abstraction Layer

# src/api/db_abstract.py - New abstraction layer

from abc import ABC, abstractmethod

class DatabaseInterface(ABC):

@abstractmethod

async def get_user(self, user_id: str):

pass

@abstractmethod

async def save_cv_data(self, job_id: str, data: dict):

pass

class AuroraDatabase(DatabaseInterface):

# Implementation for Aurora

pass

class SQLiteDatabase(DatabaseInterface):

# Keep for local development

pass

# Factory pattern

def get_database() -> DatabaseInterface:

if os.getenv('ENVIRONMENT') == 'production':

return AuroraDatabase()

return SQLiteDatabase()

Portfolio Generation Redesign

# src/services/portfolio_k8s.py - Kubernetes Job for portfolio generation

from kubernetes import client, config

class KubernetesPortfolioGenerator:

def __init__(self):

config.load_incluster_config()  # When running in cluster

self.batch_v1 = client.BatchV1Api()

async def generate_portfolio(self, job_id: str, cv_data: dict):

job = client.V1Job(

metadata=client.V1ObjectMeta(name=f"portfolio-{job_id}"),

spec=client.V1JobSpec(

template=client.V1PodTemplateSpec(

spec=client.V1PodSpec(

containers=[

client.V1Container(

name="portfolio-builder",

image="resume2website/portfolio-builder:latest",

env=[

client.V1EnvVar(name="JOB_ID", value=job_id),

client.V1EnvVar(name="CV_DATA", value=json.dumps(cv_data)),

client.V1EnvVar(name="S3_BUCKET", value=os.getenv('S3_BUCKET'))

]

)

],

restart_policy="Never"

)

),

backoff_limit=3,

ttl_seconds_after_finished=3600  # Clean up after 1 hour

)

)

self.batch_v1.create_namespaced_job(namespace="default", body=job)

File Storage Abstraction

# src/services/storage_abstract.py

class StorageInterface(ABC):

@abstractmethod

async def save_file(self, content: bytes, path: str) -> str:

pass

@abstractmethod

async def get_file(self, path: str) -> bytes:

pass

class S3Storage(StorageInterface):

# S3 implementation

pass

class LocalStorage(StorageInterface):

# Local filesystem implementation

pass

---

6. DevOps Pipeline

GitHub Actions CI/CD Pipeline

# .github/workflows/deploy-to-eks.yml

name: Deploy to EKS

on:

push:

branches: [main]

env:

AWS_REGION: us-east-1

ECR_REPOSITORY: resume2website

EKS_CLUSTER: resume2website-cluster

jobs:

build-and-deploy:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- name: Configure AWS credentials

uses: aws-actions/configure-aws-credentials@v2

with:

aws-access-key-id: ${{ secrets.AWS_ACCESS_KEY_ID }}

aws-secret-access-key: ${{ secrets.AWS_SECRET_ACCESS_KEY }}

aws-region: ${{ env.AWS_REGION }}

- name: Login to Amazon ECR

id: login-ecr

uses: aws-actions/amazon-ecr-login@v1

- name: Build Backend Image

run: |

docker build -t $ECR_REPOSITORY/backend:$GITHUB_SHA -f Dockerfile.backend .

docker push $ECR_REPOSITORY/backend:$GITHUB_SHA

- name: Build Frontend Image

run: |

docker build -t $ECR_REPOSITORY/frontend:$GITHUB_SHA -f Dockerfile.frontend .

docker push $ECR_REPOSITORY/frontend:$GITHUB_SHA

- name: Update kubeconfig

run: aws eks update-kubeconfig --name $EKS_CLUSTER --region $AWS_REGION

- name: Deploy with Helm

run: |

helm upgrade --install resume2website ./helm-chart \

--set backend.image.tag=$GITHUB_SHA \

--set frontend.image.tag=$GITHUB_SHA \

--set-string secrets.databaseUrl=${{ secrets.DATABASE_URL }} \

--wait

Helm Chart Structure

# helm-chart/values.yaml

backend:

replicaCount: 3

image:

repository: YOUR_ECR_REPO/backend

tag: latest

resources:

requests:

cpu: 500m

memory: 512Mi

limits:

cpu: 1000m

memory: 1Gi

frontend:

replicaCount: 2

image:

repository: YOUR_ECR_REPO/frontend

tag: latest

resources:

requests:

cpu: 250m

memory: 256Mi

postgresql:

enabled: false  # Using RDS instead

redis:

enabled: false  # Using ElastiCache

ingress:

enabled: true

className: alb

annotations:

kubernetes.io/ingress.class: alb

alb.ingress.kubernetes.io/scheme: internet-facing

alb.ingress.kubernetes.io/certificate-arn: YOUR_CERT_ARN

hosts:

- host: resume2website.com

paths:

- path: /api

pathType: Prefix

service: backend

- path: /

pathType: Prefix

service: frontend

---

7. Security & Compliance

Secrets Management

# k8s/sealed-secrets.yaml

apiVersion: bitnami.com/v1alpha1

kind: SealedSecret

metadata:

name: app-secrets

spec:

encryptedData:

CLAUDE_API_KEY: AgA3k2H4J5K6L7M8N9O0P1Q2R3S4T5U6V7W8X9Y0Z1

STRIPE_SECRET: AgB3k2H4J5K6L7M8N9O0P1Q2R3S4T5U6V7W8X9Y0Z2

DATABASE_URL: AgC3k2H4J5K6L7M8N9O0P1Q2R3S4T5U6V7W8X9Y0Z3

Network Policies

# k8s/network-policy.yaml

apiVersion: networking.k8s.io/v1

kind: NetworkPolicy

metadata:

name: backend-network-policy

spec:

podSelector:

matchLabels:

app: backend

policyTypes:

- Ingress

- Egress

ingress:

- from:

- podSelector:

matchLabels:

app: frontend

- podSelector:

matchLabels:

app: ingress-nginx

ports:

- protocol: TCP

port: 2000

egress:

- to:

- podSelector:

matchLabels:

app: database

ports:

- protocol: TCP

port: 5432

RBAC Configuration

# k8s/rbac.yaml

apiVersion: rbac.authorization.k8s.io/v1

kind: Role

metadata:

name: portfolio-generator

rules:

- apiGroups: ["batch"]

resources: ["jobs"]

verbs: ["create", "get", "list", "delete"]

---

apiVersion: rbac.authorization.k8s.io/v1

kind: RoleBinding

metadata:

name: portfolio-generator-binding

subjects:

- kind: ServiceAccount

name: resume2website-sa

roleRef:

kind: Role

name: portfolio-generator

apiGroup: rbac.authorization.k8s.io

---

8. Monitoring & Observability

CloudWatch Integration

# src/utils/aws_logging.py

import logging

import watchtower

import boto3

def setup_cloudwatch_logging():

cloudwatch = boto3.client('logs', region_name='us-east-1')

handler = watchtower.CloudWatchLogHandler(

log_group='/aws/eks/resume2website',

stream_name=f"{os.environ.get('POD_NAME', 'local')}",

use_queues=True,

create_log_group=False

)

logger = logging.getLogger()

logger.addHandler(handler)

logger.setLevel(logging.INFO)

return logger

Prometheus Metrics

# src/utils/metrics_prometheus.py

from prometheus_client import Counter, Histogram, Gauge

import time

# Define metrics

cv_extraction_counter = Counter('cv_extractions_total', 'Total CV extractions')

cv_extraction_duration = Histogram('cv_extraction_duration_seconds', 'CV extraction duration')

active_portfolios = Gauge('active_portfolios', 'Number of active portfolios')

# Use in code

@cv_extraction_duration.time()

async def extract_cv(file_content: bytes):

cv_extraction_counter.inc()

# ... extraction logic

X-Ray Tracing

# src/utils/xray_tracing.py

from aws_xray_sdk.core import xray_recorder

from aws_xray_sdk.ext.fastapi.middleware import XRayMiddleware

# In main.py

app.add_middleware(XRayMiddleware, recorder=xray_recorder)

# Trace specific functions

@xray_recorder.capture('cv_extraction')

async def extract_cv_with_claude(text: str):

# ... extraction logic

---

9. Cost Optimization

AWS Cost Breakdown

| Service     | Configuration             | Monthly Cost |

|-------------|---------------------------|--------------|

| EKS Cluster | 1 cluster                 | $144         |

| EC2 Nodes   | 3x t3.medium (Spot)       | $90          |

| RDS Aurora  | Serverless v2 (0.5-1 ACU) | $150         |

| S3          | 100GB storage + transfers | $25          |

| ElastiCache | t3.micro                  | $25          |

| CloudFront  | 100GB transfer            | $10          |

| ALB         | 1 load balancer           | $25          |

| NAT Gateway | 1 gateway                 | $45          |

| Total       |                           | ~$514/month  |

Cost Optimization Strategies

1. Use Spot Instances for worker nodes (70% savings)

2. Aurora Serverless v2 scales to zero when unused

3. S3 Intelligent-Tiering for old CVs

4. Reserved Instances for predictable workloads (40% savings)

5. Lambda for portfolio generation instead of always-on containers

Auto-scaling Configuration

# k8s/cluster-autoscaler.yaml

apiVersion: apps/v1

kind: Deployment

metadata:

name: cluster-autoscaler

spec:

template:

spec:

containers:

- image: k8s.gcr.io/autoscaling/cluster-autoscaler:v1.27.0

name: cluster-autoscaler

command:

- ./cluster-autoscaler

- --v=4

- --stderrthreshold=info

- --cloud-provider=aws

- --skip-nodes-with-local-storage=false

- --expander=least-waste

- --node-group-auto-discovery=asg:tag=k8s.io/cluster-autoscaler/resume2website

- --scale-down-delay-after-add=5m

- --scale-down-unneeded-time=5m

---

10. Migration Strategy

Phase 1: Preparation (Week 1-2)

1. Set up AWS account and configure IAM roles

2. Create RDS Aurora instance and migrate SQLite data

3. Set up S3 buckets for file storage

4. Configure ElastiCache for sessions

5. Update code with environment variables

Phase 2: Containerization (Week 3-4)

1. Create Dockerfiles for backend and frontend

2. Build and test containers locally

3. Push to ECR repository

4. Test container orchestration locally with docker-compose

Phase 3: Infrastructure (Week 5-6)

1. Create EKS cluster using terraform

2. Deploy core services (RDS, ElastiCache, S3)

3. Configure networking (VPC, subnets, security groups)

4. Set up monitoring (CloudWatch, Prometheus)

Phase 4: Deployment (Week 7-8)

1. Deploy application to staging environment

2. Run integration tests

3. Load testing with expected traffic

4. Fix issues found during testing

Phase 5: Migration (Week 9-10)

1. Data migration from SQLite to RDS

2. File migration from local to S3

3. DNS cutover to new infrastructure

4. Monitor closely for 48 hours

Phase 6: Optimization (Week 11-12)

1. Tune auto-scaling based on metrics

2. Optimize costs with Reserved Instances

3. Implement caching strategies

4. Documentation and runbooks

Risk Assessment Matrix

| Risk                         | Probability | Impact | Mitigation                                    |

|------------------------------|-------------|--------|-----------------------------------------------|

| Portfolio sandbox complexity | High        | High   | Use Lambda or ECS tasks instead of K8s pods   |

| Data migration failure       | Medium      | High   | Test migration multiple times, keep backups   |

| Cost overrun                 | Medium      | Medium | Set up billing alerts, use spot instances     |

| Vercel integration issues    | High        | Medium | Consider replacing with native K8s deployment |

| Session management           | Low         | Medium | Use sticky sessions initially                 |

| Claude API latency           | Low         | Low    | Implement retries and circuit breakers        |

Priority-Ordered Action Items

Immediate (Do First)

1. Environment variables: Replace all hardcoded values in config.py

2. Database abstraction: Create interface for database operations

3. File storage abstraction: Create interface for S3/local storage

4. Session management: Implement Redis session store

Short-term (Week 1-2)

5. Dockerize backend: Create Dockerfile and test locally

6. Dockerize frontend: Create Dockerfile with multi-stage build

7. Setup AWS account: Configure IAM, VPC, and base infrastructure

8. Create CI/CD pipeline: GitHub Actions for automated deployment

Medium-term (Week 3-4)

9. Migrate to RDS: Set up Aurora and migrate data

10. Implement S3 storage: Replace local file operations

11. Setup EKS cluster: Create cluster with terraform

12. Deploy to staging: Test full application in K8s

Long-term (Week 5+)

13. Portfolio generation redesign: Replace sandboxes with K8s Jobs

14. Monitoring setup: CloudWatch, X-Ray, Prometheus

15. Performance optimization: Caching, CDN, auto-scaling

16. Security hardening: Secrets management, network policies

Special Considerations

Portfolio Sandbox System in Kubernetes

The current sandbox system that spawns Next.js instances on ports 4000-5000 needs complete redesign:

Current Problem: Can't dynamically allocate ports in Kubernetes

Solution: Use Kubernetes Jobs + S3 static hosting

# New portfolio generation flow

1. User requests portfolio → Create K8s Job

2. Job builds portfolio → Uploads to S3

3. S3 static website → Served via CloudFront

4. No need for dynamic ports or long-running containers

Vercel Deployment Integration

Current: Uses Vercel CLI for deployment

Problem: Won't work well in containerized environment

Solution: Keep Vercel for final deployment, but preview in S3

Stripe Payment Integration

No changes needed - Stripe works fine in distributed systems

Just ensure webhook endpoints are properly configured for the new domain

OAuth Authentication Flow

Update redirect URLs in Google/LinkedIn OAuth settings to include:

- https://resume2website.com/api/v1/auth/google/callback

- https://api.resume2website.com/v1/auth/google/callback

---

Conclusion

Migrating RESUME2WEBSITE to AWS Kubernetes is complex but achievable. The main challenges are:

1. Portfolio sandbox system needs complete redesign

2. Stateful components (database, files, sessions) need cloud services

3. Dynamic port allocation must be replaced with static services

Recommended approach: Start with ECS Fargate instead of EKS for simpler management and lower costs. The portfolio generation system works better with ECS Tasks than Kubernetes Jobs.

Estimated effort: 2-3 developers for 8-12 weeks

Monthly AWS costs: $500-$1,500 depending on traffic

ROI: Achieved through scalability, reliability, and reduced operational overhead

>